# Project ID TODO: TODO

## 1.0 Business Project Description (Business Outcome Overview)

The existing TODO infrastructure does not have the capacity to support future data and business needs. This project will build foundational TODO infrastructure, enhancing the existing environment, to support short and medium term growth of the platform. The enhancement would also allow TODO to have a scalable foundational infrastructure, allowing upcoming business projects, processes, and initiatives to utilize TODO in their operations.

This project will lead to:

- A production TODO infrastructure that is scalable and fully redundant

- Support TODO farms to support the ongoing operations, maintenance and development efforts

- Formal branding of the TODO deployment to conform to TODO’s branding guidelines

## 2.0 Deliverables

| Major Deliverables | Key Activities |
| --- | --- |
| - TODO Infrastructure Architecture Design Document | During this deliverable, the following key activities shall be performed: - Review infrastructure requirements and service level agreements - Review existing back-up and disaster recovery requirements - Document infrastructure architecture, configuration and settings - Document TODO configuration settings, service accounts and deployment process - Document SQL Server configuration settings, deployment and configuration to support TODO farm |
| - TODO Infrastructure Deployment | - For this deliverable, the following key activities will be performed: Installation, deployment and configuration of each TODO farm, including: Developer Workstation Environment, Project Development Environment, Project Test Environment, Test/QA Environment, Production Support Environment, Production Environment and Disaster Recovery Environment |
| - TODO Brand Design | For this deliverable, the following key activities will be performed: - Development of TODO wireframes: outlining screen-by-screen schematics of the user interface. Wireframes will be developed for the “standard” types of TODO pages (e.g. homepage for a collaboration site, standard TODO ‘page’) - Development of composite artwork to describe how the TODO-skinned site will look once the TODO brand has been applied. - Slicing of the composite artwork into website artifacts that can be used to brand the physical TODO farms. |
| - TODO Brand Implementation | For this deliverable, the following key activities will be performed: - Development of requisite ASPX, JavaScript, HTML, CSS to implement the TODO brand into the TODO farms as defined during the TODO Brand Design deliverable. |

## 3.0 Project Scope / Boundaries / Assumptions

| In Scope | Out of Scope |
| --- | --- |
| - TODO infrastructure design and documentation - TODO installation and configuration: 7 TODO environments - TODO design and brand documentation - Implementation and deployment of branding | - Hardware and software procurement - Hardware setup and configuration (e.g. network wiring) - Operating System installation & configuration (e.g. Windows Server, and Active Directory configuration) |

## 4.0 Project Accountability:

| Project Sponsor: TODO |  | Business Lead: TODO |  |
| --- | --- | --- | --- |
| Vendor Assigned: TODO |  | Project Manager: TODO |  |
| Release 1 | Duration: TODO months | Start: TODO quarter/semester | Completion: TODO quarter/semester |

## 5.0 Stakeholders

| Business Stakeholders (hours per week) | CoE Roles (hours per week) | Vendor Roles (total hours) |
| --- | --- | --- |
| - None | Phase 2 - SP Application Specialist (2 h) - SP Solution Architect (4 h) Phase 3 - Business Engagement (4 h) - SP Application Specialist (16 h) - SP Solution Architect (8 h) - Infrastructure Specialist (8 h) - Enterprise Architect (4 h) - Transition to Operations (4 h) - IS QA (4 h) | - Project Manager (10 h) - Infrastructure Architect (20 h) - Application Architect (8 h) - Creative Director (2 h) - UI Director (5 h) - Art Director (4 h) - TODO Team Lead (10 h) |

## 6.0 Project Execution Risks Summary and Mitigation Options

| Project Execution Risk | Mitigation Option |
| --- | --- |
| - Hardware environment availability – TODO’s current hosting infrastructure is nearing capacity and may not adequately support the hardware requirements of the new environments | - Leverage vendor- or cloud-hosted environments for completion of project development and testing activities, to minimize the need for TODO-hosted infrastructure - Expand existing capacity to the degree possible to accommodate the needs of the critical TODO environments - Adjust timeline for production deployment to align with the introduction of Converged Infrastructure (CI) in TODO quarter/semester |
| - Software licenses adequately support the requirements of the TODO environments | - Conduct analysis as part of the project to determine which software components require additional licenses - Move forward with licenses currently held by TODO - Procure additional licenses as required - Adjust timing to align with availability of software licenses and deploy once additional license procurement is complete |

## 7.0 Project Cost Estimate

| Internal Resource | Vendor Resource | Software | Hardware | Total Cost | Phase X Cost |
| --- | --- | --- | --- | --- | --- |
| $TODO | $TODO | TBD | TBD | $TODO | $TODO |

* Total cost numbers will be updated post-Phase X

## 8.0 Links to supporting documentation

| Document Name & Link | Status | Document Description |
| --- | --- | --- |
| Resource Plan | Draft | Resource demand and assignment work sheet |
| Project Charter | Draft | Project charter – more details than this Business Charter |
| Project Plan | Draft | MS Project project plan – task level details to support schedule |
| Project Deliverables | Draft | Agreed list of project deliverables – aligned with Project plan & charter |